INTRODUCTION

- Create project and invite users
- Build your backlog and start your sprint
- Work around your board

Scrum Framework

Backlog
Plan the sprint

sprint

The project is bulit in periodic cycles called “sprints”.
At the end of every sprint ,the team will obtain the average velocity based on the estimation points of the completed sprints.

short sprint cycle and long sprint cycle

The advantage of choosing a short sprint cycle is that you’ll reduce the amount of time being spent on feedback and making changes.

Daily Meeting

After the sprint starts, the team conducts the daily-standup less than fifteen minutes. In this , the team discuss about the progress of the work and the hurdles they are facing in completing the assigned work.

Mark the status of the work

During the sprint, the development team starts working on tasks assigned to them
and mark the progress of the work on the Board.
By default, the scrum board offers three statuses, To-do, In-progress, Done.

Tracking the progress

while the items are pushed back and forth on the scrum board, you can track the status of the work using the following :

Burndown

You determine the effort of the work and add the estimation points . Based on this points, the burndown chart is plotted for tracking the progress of your sprint.

Burnup

A burnup chart is the reverse of burndown chart.This chart tracks the completed estimation points for each particular day. This helps the team determine the number of tasks they can complete in a single day.

Cumulative Flow Diagram (CFD)

It determines the progress of the statuses on the board. Using this , your team tracks the number of items in each status and which status requires more attention.

Sprint Review Meeting

During this process, you can easily find out the progress of the sprint. When the sprint comes to an end, the Sprint Review meeting is held.
During this process, the team views the velocity chart.

Velocity chart

Velocity is the measure of how much effort the team delivers to complete the work.
The performance of the team is measured by the velocity.

Average Velocity = Total completed estimation points of closed sprints / Total number of closed sprints

Sprint Retrospective

When the sprint hits the end date, its time to deliver the product to the customers.
A workable software is delivered to the users. This is the feedback mechanism, where the user will share their suggestions, what worked and what didn’t.

During the next sprint, the team adds this feedback and also adds new items to their backlog and creates a new sprint.

Scrum Team

- Product Owner
- Sprint Owner (Scrum Master)
- Development Team

Product Owner

PO is the part of the scrum team. The key responsibility of product owner is to define user stories and create a product backlog.

Sprint Owner

The sprint owner guides the team in completing their work. They keep meetings and manage the team to accomplish their work.

Development Team

The requirements in the backlog are moved to the sprint and each member in the team is assigned with work items.